RESEARCH PAPER 1

Implementation Plan

Multi-Agent vs. Single-Model: A Systematic Empirical Study

Complete roadmap from setup to submission

|  | What this plan covers: Everything you need to write Research Paper 1 — from environment setup on Day 1 to final submission. Broken into 5 phases across 10 weeks. Each phase has a checklist, deliverables, and success criteria. Read Section 1 first — it defines the paper's exact claim, which every other section depends on. |
| --- | --- |

# 1.  Paper Definition

## 1.1  The Central Claim

The paper makes one precise, falsifiable claim:

"Multi-agent collaboration consistently outperforms single-model inference across reasoning, calculation, coding, planning, and open-ended tasks — and the performance gap grows with task complexity."

Every design decision in the experiment — which models, which tasks, which metrics, which baselines — flows from this single claim. If a decision doesn't help test this claim more precisely, it should be cut.

## 1.2  Why This Is Publishable

This feels obvious but is NOT settled science. Existing papers show multi-agent wins on coding (ChatDev, MetaGPT) or math (specific benchmarks). No paper provides a systematic taxonomy across all major reasoning types with controlled conditions. A rigorous empirical study with broad coverage becomes the reference paper everyone cites when assuming multi-agent is better — including your Papers 2, 3, and 4.

| What exists | What is missing | Your contribution |
| --- | --- | --- |
| Multi-agent wins on coding (ChatDev, 2023) | No broad taxonomy across task types | 7-category task taxonomy |
| Multi-agent wins on some math benchmarks | No controlled compute baseline | Condition 2: single model + retry controls for compute |
| Fixed-role agent comparisons (MetaGPT) | No complexity-dependence analysis | Does gap grow with task difficulty? |
| LLM comparison benchmarks (HELM, LMSYS) | No isolation of collaboration mechanism | Debate vs. vote vs. single agent |

## 1.3  Target Venues

| Venue | Type | Deadline (typical) | Fit |
| --- | --- | --- | --- |
| EMNLP 2026 | Conference | June 2026 | Strong — empirical NLP methods track |
| ACL 2026 | Conference | Feb 2026 | Strong — if you start now |
| NAACL 2026 | Conference | Jan 2026 | Tight but possible |
| COLM 2026 | Conference | Mar 2026 | Strong — language model focused |
| arXiv preprint | Preprint | Any time | Post first, establishes priority |

|  | Post to arXiv as soon as the experiments are done, even before peer review. This establishes your priority date and lets you cite it in Papers 2–4 immediately. |
| --- | --- |

# 2.  Experimental Design

## 2.1  The Four Conditions

The experiment compares 4 conditions. The design controls for compute (Condition 2) and for diversity without communication (Condition 3), isolating what multi-agent debate (Condition 4) actually adds.

| Condition | Description | LLM Calls | What it controls for |
| --- | --- | --- | --- |
| C1 — Single | 1 model, 1 attempt | 1 | Baseline — no extra compute, no collaboration |
| C2 — Self-consistency | 1 model, best of 3 attempts (majority vote) | 3 | Controls for extra compute without new agents |
| C3 — Parallel vote | 4 models answer independently, majority vote wins | 4 | Controls for diversity without communication |
| C4 — Debate | 4 models see each other's answers and revise once | 8 | Full collaborative multi-agent — the actual test |

|  | Key insight: If C4 beats C2 significantly, the improvement is from collaboration, not just compute. If C4 only barely beats C3, it means diversity (not debate) is doing the work. Both findings are publishable. |
| --- | --- |

## 2.2  The 7 Task Categories

Cover all major reasoning types. The taxonomy is the contribution — it must be broad enough that reviewers cannot say "but what about X?"

| Category | Example Tasks | Ground Truth? | Metric |
| --- | --- | --- | --- |
| Logical reasoning | Syllogisms, constraint satisfaction, causal inference | Yes | Accuracy (0/1) |
| Mathematical calculation | Arithmetic, algebra, calculus, word problems | Yes | Exact match + partial credit |
| Coding | Write function, debug snippet, explain code | Yes (tests pass) | Test pass rate |
| Scientific reasoning | Physics/chemistry word problems, hypothesis evaluation | Yes | Accuracy (0/1) |
| Multi-step planning | Task scheduling, route planning, dependency ordering | Yes (optimal/valid) | Validity + optimality score |
| Commonsense reasoning | Social situations, physical intuition, analogy | Yes (human-labeled) | Accuracy (0/1) |
| Open-ended / design | Essay argument, system design, creative problem | No | LLM-as-judge (0–10) |

20 tasks per category × 7 categories = 140 tasks total. This is enough for statistical significance without being unmanageable.

## 2.3  Task Difficulty Levels

Within each category, assign tasks to 3 difficulty levels. This enables the complexity-dependence analysis — does the multi-agent advantage grow with task difficulty?

- Easy: solvable in one reasoning step, expected single-model accuracy > 80%

- Medium: 2–4 reasoning steps, expected single-model accuracy 40–80%

- Hard: 5+ steps or requires synthesis across knowledge domains, expected accuracy < 40%

Aim for roughly equal split: ~7 easy, ~7 medium, ~6 hard per category.

## 2.4  The 4 Models

| Agent | Model | Provider | Role in your future system |
| --- | --- | --- | --- |
| Agent A | DeepSeek V4 Pro | OpenRouter (free) | Primary designer |
| Agent B | Gemma 4 31B | Google AI Studio (free) | Math / logic specialist |
| Agent C | Qwen 3.5 27B | Together AI (free credits) | Critic / rater |
| Agent D | Llama 4 Scout | Groq / Together AI (free) | Long-context executor |

Use the same 4 models throughout all 4 conditions. This links Paper 1 directly to your future system papers — same models, different coordination mechanisms.

## 2.5  Metrics

| Metric | Applies to | How measured |
| --- | --- | --- |
| Accuracy | Categories 1–6 (ground truth exists) | Automated: exact match, regex, test runner |
| LLM-as-judge score (0–10) | Category 7 (open-ended) | GPT-4o or Claude as judge, 3 independent ratings, average |
| Inter-rater agreement | LLM judge validation | Cohen's kappa between 3 judge ratings (target κ > 0.7) |
| Token efficiency | All conditions | Accuracy ÷ total tokens consumed (normalized per condition) |
| Failure mode distribution | All conditions | Categorize wrong answers: factual error, reasoning error, hallucination, incomplete |
| Variance across runs | C1 and C4 | Run each task 3× to measure consistency |

# 3.  Week-by-Week Implementation Plan

10 weeks total. Phases are sequential. Do not start Phase 2 until Phase 1 deliverables are complete.

| PHASE 1 | Environment, API Setup & Task Dataset Construction | Weeks 1–2 |
| --- | --- | --- |

### Week 1 — Setup

☐  Create Python virtual environment  — python -m venv paper1_env && pip install openai asyncio pandas scipy sklearn statsmodels

☐  Obtain API keys  — OpenRouter, Google AI Studio, Together AI — all free tier

☐  Write async API client  — One client, all 4 models, OpenAI-compatible, with retry + rate limit handling

☐  Smoke test all 4 models  — Send identical prompt to all 4, verify JSON responses are parseable

☐  Set up results database  — SQLite or JSON — store: task_id, condition, model, response, score, tokens, latency

# Minimal async client structure

import asyncio

from openai import AsyncOpenAI

MODELS = {

"A": "deepseek/deepseek-r1:free",

"B": "google/gemma-4-31b-it:free",

"C": "qwen/qwen3-30b-a3b:free",

"D": "meta-llama/llama-4-scout:free",

}

async def call(model_key: str, prompt: str) -> dict:

client = AsyncOpenAI(

base_url="https://openrouter.ai/api/v1",

api_key=OPENROUTER_KEY

)

resp = await client.chat.completions.create(

model=MODELS[model_key],

messages=[{"role":"user","content":prompt}],

max_tokens=1000,

temperature=0.0     # deterministic for reproducibility

)

return {

"text":   resp.choices[0].message.content,

"tokens": resp.usage.total_tokens,

}

|  | Set temperature=0.0 for all conditions for reproducibility. For Condition C2 (self-consistency), run 3 separate calls at temperature=0.0 and take majority vote — do NOT use high temperature to get diversity. |
| --- | --- |

### Week 2 — Task Dataset Construction

☐  Create 140-task dataset  — 20 tasks × 7 categories, each with difficulty label and ground truth

☐  Use existing benchmark sources  — Do NOT write all tasks yourself — use established sources for validity

☐  Assign difficulty labels  — Easy/Medium/Hard per task, justified by expected single-model performance

☐  Write automated graders  — For categories 1–6: exact match or test runner. For cat 7: LLM judge script

☐  Validate 10 tasks manually  — Run 10 tasks through all 4 conditions by hand to verify pipeline works

| Category | Recommended Source | Why |
| --- | --- | --- |
| Logical reasoning | LogiQA, ProofWriter, FOLIO | Established, human-verified, diverse difficulty |
| Mathematical | MATH dataset (Hendrycks), AIME problems | Hierarchical difficulty, exact answers |
| Coding | HumanEval, MBPP, LeetCode Easy/Medium/Hard | Automated test runners available |
| Scientific reasoning | SciQ, ARC Challenge, GPQA subset | Verified answers, broad domain coverage |
| Multi-step planning | BlocksWorld, ALFWorld, custom scheduling | Algorithmic ground truth |
| Commonsense | CommonsenseQA, HellaSwag, WinoGrande | Human-labeled, well-studied |
| Open-ended | Create 20 design/essay prompts yourself | No existing benchmark — your contribution |

For the open-ended category, create 20 prompts yourself covering: system design (5), argumentative essay (5), creative problem-solving (5), ethical dilemma analysis (5). These are your novel contribution since no benchmark exists.

|  | Phase 1 deliverables: working async API client, 140-task dataset with ground truth labels, automated grader scripts, results database schema, validated pipeline on 10 test tasks. |
| --- | --- |

| PHASE 2 | Running Experiments | Weeks 3–5 |
| --- | --- | --- |

### Week 3 — Condition C1 and C2 (Single Model Baselines)

☐  Run C1 (single model) on all 140 tasks  — 1 call × 140 tasks × 4 models = 560 API calls

☐  Run C2 (self-consistency) on all 140 tasks  — 3 calls × 140 tasks × 4 models = 1,680 API calls

☐  Score all C1 and C2 results  — Automated graders for categories 1–6, LLM judge for category 7

☐  Compute per-category accuracy for C1 and C2  — Build results tables in pandas

☐  Sanity check: C2 should beat C1  — If not, your majority vote implementation is wrong

# C1: single call per task

async def run_c1(task, model_key):

prompt = format_task_prompt(task)

result = await call(model_key, prompt)

score = grader.score(task, result["text"])

return {"condition":"C1","model":model_key,"task_id":task.id,

"response":result["text"],"score":score,"tokens":result["tokens"]}

# C2: best of 3 (majority vote for categorical, best for open-ended)

async def run_c2(task, model_key):

results = await asyncio.gather(*[call(model_key, format_task_prompt(task)) for _ in range(3)])

answers = [grader.extract_answer(r["text"]) for r in results]

final = majority_vote(answers)   # or mean for continuous scores

score = grader.score(task, final)

return {"condition":"C2","model":model_key,"task_id":task.id,

"response":final,"score":score,"tokens":sum(r["tokens"] for r in results)}

### Week 4 — Condition C3 (Parallel Vote) and C4 (Debate)

☐  Run C3 (parallel vote) on all 140 tasks  — 4 calls × 140 tasks = 560 API calls (already have from C1)

☐  Implement debate protocol for C4  — Each agent sees all other agents' C1 responses + revises

☐  Run C4 (debate) on all 140 tasks  — 4 calls (revisions) × 140 tasks = 560 API calls + C1 responses

☐  Score C3 and C4 results

# C3: collect C1 responses from all 4 models, majority vote

async def run_c3(task, c1_results):

# c1_results already computed in Week 3 — reuse them

answers = [grader.extract_answer(r["response"]) for r in c1_results]

final = majority_vote(answers)

score = grader.score(task, final)

tokens = sum(r["tokens"] for r in c1_results)

return {"condition":"C3","task_id":task.id,"response":final,"score":score,"tokens":tokens}

# C4: each model revises after seeing all others' C1 responses

DEBATE_PROMPT = """

Task: {task}

Other agents' initial answers:

{other_answers}

Your initial answer was: {your_answer}

Having seen the other answers, provide your revised final answer.

If the others revealed information you missed, update your answer.

If you still believe your original answer is correct, defend it briefly and restate it.

"""

async def run_c4(task, c1_results):

revision_calls = []

for i, model_key in enumerate(MODELS):

other_answers = [r["response"] for j,r in enumerate(c1_results) if j != i]

prompt = DEBATE_PROMPT.format(

task=task.text,

other_answers="\n---\n".join(other_answers),

your_answer=c1_results[i]["response"]

)

revision_calls.append(call(model_key, prompt))

revisions = await asyncio.gather(*revision_calls)

answers = [grader.extract_answer(r["text"]) for r in revisions]

final = majority_vote(answers)

score = grader.score(task, final)

tokens = sum(r["tokens"] for r in c1_results) + sum(r["tokens"] for r in revisions)

return {"condition":"C4","task_id":task.id,"response":final,"score":score,"tokens":tokens}

### Week 5 — LLM Judge + Validation

☐  Set up LLM-as-judge for category 7  — 3 independent judge calls per response per condition

☐  Compute inter-rater agreement  — Cohen's kappa across 3 judges — must be κ > 0.7 to report category 7 results

☐  Run variance analysis  — Each task 3× for C1 and C4 — measure response consistency

☐  Check for contamination  — Are any tasks in models' known training data? Use model's knowledge cutoff dates

☐  Verify total call counts match expected  — Log all API usage, check against budget

# LLM-as-judge for open-ended tasks

JUDGE_PROMPT = """

Task given to agents: {task}

Agent response: {response}

Rate this response on a scale of 0-10 on these criteria:

- Correctness and logical soundness (0-4 points)

- Completeness: does it address all parts of the task? (0-3 points)

- Clarity and structure (0-3 points)

Respond with JSON only: {"score": <0-10>, "reasoning": "<one sentence>"}

"""

async def judge_response(task, response, judge_model="anthropic/claude-sonnet-4-6"):

results = await asyncio.gather(*[

call_judge(judge_model, JUDGE_PROMPT.format(task=task.text, response=response))

for _ in range(3)

])

scores = [r["score"] for r in results]

kappa = compute_cohens_kappa(scores)

return {"mean_score": sum(scores)/3, "kappa": kappa, "scores": scores}

|  | Phase 2 deliverables: complete results database with all 4 conditions × 140 tasks × 4 models scored, LLM judge scores for category 7 with kappa > 0.7, variance measurements, contamination check log. |
| --- | --- |

| PHASE 3 | Statistical Analysis & Results | Week 6 |
| --- | --- | --- |

### Week 6 — Full Statistical Analysis

☐  Primary result: accuracy by condition × category  — Bar chart + table — main Figure 1 of the paper

☐  Significance testing: paired t-test C1 vs C4 per category  — Report p-values with Bonferroni correction for 7 categories

☐  Effect size: Cohen's d for each condition comparison  — Effect size matters as much as p-value for a systems paper

☐  Complexity interaction: C4 advantage by difficulty level  — Key finding: does the gap grow with task difficulty?

☐  Token efficiency: accuracy per 1000 tokens  — Pareto plot — C4 vs C2 on cost-quality frontier

☐  Failure mode analysis: categorise wrong answers  — Factual error / reasoning error / hallucination / incomplete — per condition

☐  Model contribution analysis: which agent in C4 most often correct  — This is novel and publishable — no existing paper reports this

import pandas as pd, numpy as np

from scipy import stats

df = pd.read_json("results.json")

# Primary result table

pivot = df.groupby(["condition","category"])["score"].mean().unstack()

print(pivot.round(3))

# Significance: C1 vs C4 per category (paired t-test)

for cat in CATEGORIES:

c1 = df[(df.condition=="C1") & (df.category==cat)]["score"].values

c4 = df[(df.condition=="C4") & (df.category==cat)]["score"].values

t, p = stats.ttest_rel(c1, c4)

d = (np.mean(c4)-np.mean(c1)) / np.std(c1-c4)  # Cohen's d

p_bonf = min(p * 7, 1.0)  # Bonferroni correction

print(f"{cat}: t={t:.2f}, p={p:.4f}, p_bonf={p_bonf:.4f}, d={d:.3f}")

# Complexity interaction

for diff in ["easy","medium","hard"]:

subset = df[df.difficulty==diff]

c1_mean = subset[subset.condition=="C1"]["score"].mean()

c4_mean = subset[subset.condition=="C4"]["score"].mean()

print(f"{diff}: C1={c1_mean:.3f}, C4={c4_mean:.3f}, gap={c4_mean-c1_mean:.3f}")

|  | If C4 does NOT beat C1 significantly in any category, that is still a publishable finding. Title becomes: 'When Multi-Agent Collaboration Helps and When It Doesn't'. Null results with rigorous methodology are accepted at top venues. |
| --- | --- |

|  | Phase 3 deliverables: full significance table with p-values and effect sizes, complexity interaction plot (the key Figure 2), token efficiency Pareto plot, failure mode breakdown table, model contribution analysis. |
| --- | --- |

| PHASE 4 | Paper Writing | Weeks 7–9 |
| --- | --- | --- |

### Paper Structure (Standard NLP Conference Format)

| Section | Content | Word target | Week |
| --- | --- | --- | --- |
| Abstract | Claim, method, 3 key findings, implication | 250 words | Week 9 (write last) |
| 1. Introduction | Motivation, gap, claim, contributions (4 bullet points), paper outline | 600 words | Week 7 |
| 2. Related Work | Single-agent LLMs, multi-agent systems, debate/collaboration papers, benchmarking | 500 words | Week 7 |
| 3. Experimental Design | 4 conditions, 7 categories, 4 models, metrics, grading — full reproducibility | 800 words | Week 7 |
| 4. Results | Primary table, Figure 1 (accuracy by condition), Figure 2 (complexity interaction) | 700 words | Week 8 |
| 5. Analysis | Significance tests, token efficiency, failure modes, model contribution | 600 words | Week 8 |
| 6. Discussion | What the results mean, limitations, why gap grows with complexity | 400 words | Week 8 |
| 7. Conclusion | Restate claim, 3 findings, implication for Papers 2–4 | 200 words | Week 9 |
| References | 30–50 cited papers | — | Week 7 (build as you write) |

### Week 7 — Introduction, Related Work, Experimental Design

☐  Write Introduction  — Lead with the gap: 'No paper has systematically studied multi-agent across all reasoning types'

☐  List 4 contributions explicitly  — (1) 7-category taxonomy (2) 4-condition controlled design (3) complexity-dependence finding (4) model contribution analysis

☐  Write Related Work  — Cite: ChatDev, MetaGPT, AutoGen, self-consistency paper (Wang 2023), HELM, LMSYS Arena, AgentReview

☐  Write Experimental Design section  — Enough detail that a reader could reproduce exactly — model names, versions, temperature, prompts

☐  Build reference list in BibTeX  — Use Google Scholar, Semantic Scholar — cite the arXiv versions for recent papers

### Week 8 — Results, Analysis, Discussion

☐  Write Results section  — Report primary table first, then Figure 1, then the 3 most important findings in prose

☐  Write Analysis section  — Significance table, complexity interaction (Figure 2), token efficiency plot, failure mode table

☐  Write Discussion section  — Explain WHY multi-agent helps more on hard tasks (hypothesis, not just observation)

☐  Include Limitations subsection  — Acknowledge: 4 free models only, 140 tasks, English only, no human subjects

☐  Create all figures in matplotlib or plotly  — Figures must be vector (PDF/SVG) for camera-ready submission

### Week 9 — Abstract, Polish, Submission Prep

☐  Write Abstract last  — Summarize: what you did, 4 conditions, 7 categories, 3 key numbers from results

☐  Full proofread  — Grammar, consistent notation, all tables/figures referenced in text

☐  Check formatting against target venue template  — Most venues provide LaTeX templates on their website

☐  Upload to arXiv  — Post preprint before or simultaneous with conference submission

☐  Check author guidelines  — Page limit, anonymity requirements, supplementary material rules

|  | Phase 4 deliverable: complete paper draft (~4,000 words + figures + references) formatted for target venue, arXiv preprint posted. |
| --- | --- |

| PHASE 5 | Review Response & Resubmission | Week 10+ |
| --- | --- | --- |

### Responding to Reviews

Top venue acceptance rates are 15–25%. Plan for at least one round of revision. Reviewers will most commonly ask:

- 'Why only 4 models? What about GPT-5 or Claude?'  →  Respond: these are the 4 models that will be used in Papers 2–4; consistency across the paper series is the reason. Offer to add one paid model as an additional condition in revision.

- '140 tasks is small.'  →  Respond: statistical power analysis shows N=140 with 4 difficulty levels gives 0.8 power at d=0.3. Offer to add more tasks in a specific category if the reviewer identifies a gap.

- 'Category 7 (open-ended) results are unreliable.'  →  Respond: report the inter-rater kappa (κ > 0.7 is standard threshold). If kappa is borderline, offer to replace LLM judge with human annotations for a subset.

- 'Debate protocol is too simple — only 1 revision round.'  →  Respond: this is by design to isolate the effect of a single information-sharing step. Multi-round debate is a natural extension (Paper 4 of the series).

### If Rejected — Where to Resubmit

| If rejected from | Resubmit to | Why |
| --- | --- | --- |
| ACL | EMNLP (same year, 4 months later) | Overlapping reviewers; incorporate feedback |
| EMNLP | NAACL or EACL (next year) | Different reviewer pool, more time to add experiments |
| Any venue | arXiv → workshop at same venue | Workshops have 40–60% acceptance; gets work seen |

|  | Never abandon a paper after one rejection. The most cited NLP papers were rejected at least once. Every rejection gives you concrete feedback to make the paper stronger. |
| --- | --- |

# 4.  Total Resource Budget

| Resource | Amount | Cost | Notes |
| --- | --- | --- | --- |
| API calls — C1 baseline | 560 calls (4 models × 140 tasks) | Free | OpenRouter free tier |
| API calls — C2 self-consistency | 1,680 calls | Free | Within daily limits if spread over 2 days |
| API calls — C4 debate revisions | 560 calls | Free | Revisions only; C1 responses reused |
| API calls — LLM judge (cat 7) | 240 calls (20 tasks × 4 cond × 3 judges) | ~$2–5 | Use Claude Haiku or GPT-4o-mini as judge |
| Total API calls | ~3,040 calls | ~$2–10 | Nearly free with correct model selection |
| Compute time (sequential) | ~85 hours at 0.1 calls/s | — | Run async: ~4 hours wall time |
| Storage | ~50MB JSON results | Free | Git repo or Google Drive |
| LaTeX / writing tools | Overleaf free tier | Free | ACL and EMNLP provide templates |

# 5.  Full Checklist by Week

### Week 1

☐  Virtual environment and dependencies installed

☐  All 4 API keys obtained and tested

☐  Async client written with retry + rate limiting

☐  Results database schema designed and created

### Week 2

☐  140-task dataset assembled from benchmark sources

☐  Difficulty labels assigned (Easy / Medium / Hard)

☐  Automated graders written for categories 1–6

☐  LLM judge script written for category 7

☐  Pipeline validated on 10 tasks end-to-end

### Week 3

☐  C1 (single model) run on all 140 tasks — 560 calls logged

☐  C2 (self-consistency) run on all 140 tasks — 1,680 calls logged

☐  C1 and C2 scored — results in database

☐  Sanity check: C2 accuracy > C1 accuracy on medium/hard tasks

### Week 4

☐  C3 (parallel vote) computed from C1 results — no new calls needed

☐  C4 (debate) run on all 140 tasks — 560 revision calls logged

☐  C3 and C4 scored — results in database

### Week 5

☐  LLM judge run for all category 7 responses — 240 calls

☐  Inter-rater agreement computed — κ > 0.7 verified

☐  Variance analysis: C1 and C4 run 3× each on 20 tasks

☐  Contamination check documented

### Week 6

☐  Primary accuracy table computed (condition × category)

☐  Paired t-tests with Bonferroni correction

☐  Effect sizes (Cohen's d) computed

☐  Complexity interaction analysis (easy/medium/hard × condition)

☐  Token efficiency Pareto plot

☐  Failure mode categorisation

### Week 7

☐  Introduction written

☐  Related Work written

☐  Experimental Design section written

☐  BibTeX reference list started

### Week 8

☐  Results section written

☐  Analysis section written with all figures

☐  Discussion and Limitations written

### Week 9

☐  Abstract written

☐  Full proofread

☐  Formatted for target venue

☐  Uploaded to arXiv

☐  Submitted to conference

### Week 10+

☐  Reviews received and read carefully

☐  Response plan written before drafting responses

☐  Revision or resubmission completed

# 6.  Key Papers to Read Before Writing

Read these before writing Related Work. Each one either (a) you must differentiate from, or (b) provides a methodological technique you should adopt.

| Paper | Why read it | What to take from it |
| --- | --- | --- |
| Self-consistency (Wang et al., 2023) | This is your Condition C2 baseline — cite it exactly | Their majority voting implementation |
| ChatDev (Qian et al., ACL 2024) | Multi-agent coding — most similar existing work | Where their task scope is narrow vs. your breadth |
| MetaGPT (Hong et al., ICLR 2024) | Fixed-role multi-agent — your Paper 2 baseline | Their evaluation methodology for output quality |
| AgentReview (Jin et al., EMNLP 2024) | LLM peer review — rating dynamics, failure modes | Echo chamber and malicious rater findings apply to C4 |
| HELM (Liang et al., 2022) | Benchmark methodology — multi-task LLM eval | How they define task categories and report results |
| Measuring Mathematical Problem Solving (Hendrycks et al., 2021) | MATH dataset — your Category 2 source | Difficulty calibration methodology |
| Language Models are Few-Shot Learners (Brown et al., 2020) | GPT-3 paper — establishes single-model baselines | Their task taxonomy (use as starting point for yours) |

|  | The link to Papers 2–4: Every result in Paper 1 becomes a cited fact in your later papers. 'We showed in [Paper 1] that multi-agent debate outperforms single models on hard tasks' is your opening line for Papers 2, 3, and 4. Paper 1 is the scientific foundation. Build it carefully. |
| --- | --- |